## Slide 1
EROOMRENT
WEB APPLICATION
TESTING PROJECT
Software Quality Assurance & Manual Testing
Presented By: Piyush Bhagchandani
Projected Delivery: June 2026

## Slide 2
System Introduction
ERoomRent is a Indore-based online rental portal connecting tenants, property owners, and brokers. It enables users to search, list, and book rooms, flats, hostels, and PGs — completely online and without brokerage.
Modules Under Test
User Registration & Login
Property Search & Filters
Owner / Broker Portal
Booking & Enquiry Flow
Mobile Responsiveness
Contact & FAQ Pages
eroomrent.in
🔍 Find Room | Flats | Hostel | PG in easiest way
Room
Flat
Hostel
PG
Bunglow
📍 Old Palasia
📍 Vijay Nagar
📍 Bhawarkua
📍 New Palasia
📍 LIG
Search Property

## Slide 3
Core Testing Objectives
Functional
Verify all features — search, registration, login, booking — perform exactly as per user stories.
Usability
Ensure the interface provides a smooth, intuitive workflow for tenants, owners, and brokers.
Compatibility
Confirm stability across Chrome, Firefox, MS Edge and Windows 10/11 environments.
Regression
Assure that recent changes or fixes do not negatively impact existing system logic.
Defect Mgmt
Discover, categorize, and track all software anomalies through to resolution in Jira.
System Integrity
Validate that user data, property listings, and broker flows maintain high data consistency.

## Slide 4
Testing Workflow Strategy
SOFTWARE
TESTING
LIFE CYCLE
01
Requirement
Analysis
02
Test
Planning
03
Test Case
Development
04
Environment
Setup
05
Test
Execution
06
Test Case
Closure
Strategy Framework
We adopt a risk-based Manual Testing approach, following the standard Software Testing Life Cycle (STLC) to maximize coverage.
Entry: Validated BRD & User Stories
Focus: Positive and Negative test scenarios
Exit: 100% execution of high-risk cases

## Slide 5
Resource Allocation
Name
Role
Core Responsibilities
Piyush Bhagchandani
Manual Tester
Requirement analysis, Scenario mapping, Test case authoring, Execution, and Defect logging in Jira.
QA Management
Supervisor
Resource planning, Strategy sign-off, and Final Test Summary Report (TSR) review.
ℹ️ Single-tester project. All QA artifacts are authored, executed, and maintained by Piyush Bhagchandani with QA Management oversight.

## Slide 6
Execution Timeline
Phase
Duration
Target Dates
Status
Requirement Analysis
4 Days
June 01 – June 04
Completed
Test Planning
3 Days
June 05 - June 07
Completed
Test Case Writing
7 Days
June 08 - June 14
Completed
Execution & Reporting
10 Days
June 15 - June 24
In Progress
Test Closure
4 Days
June 25 - June 28
Planned

## Slide 7
Quality Artifacts
Deliverable
Primary Owner
Completion Target
Master Test Plan (MTP)
Piyush B.
June 07, 2026
Manual Test Cases
Piyush B.
June 14, 2026
RTM Matrix
Piyush B.
June 14, 2026
Defect Reports (Jira)
Piyush B.
June 24, 2026
Test Summary Report
Piyush B.
June 28, 2026

## Slide 8
Quality Gates: Analysis & Planning
Requirement Analysis
Entry: Functional requirements documentation received from the PO.
Exit: Requirements reviewed; 100% clarification on business logic achieved.
Test Planning
Entry: Finalized requirements and environment access available.
Exit: Test Plan approved; Tooling and team readiness confirmed.

## Slide 9
Quality Gates: Execution & Closure
Test Execution
Entry: Approved Test Cases and stable build in the QA environment.
Exit: All test cycles run; High-severity bugs logged and retested.
Test Closure
Entry: Testing cycles concluded and final defect summary available.
Exit: Test Summary Report signed off; Quality Gate passed.

## Slide 10
Test Environment Configuration
OS Matrix
Windows 10 Pro
Windows 11 Home/Ent
Browser Stack
Google Chrome (Stable)
MS Edge & Firefox
App Type
Web Application
(Manual Testing Focus)

## Slide 11
Technology & Testing Stack
Excel / Sheets
Test Documentation
Atlassian Jira
Defect Lifecycle
PowerPoint
Project Presentation

## Slide 12
THANK YOU!
ERoomRent Testing Project | QA Certification
The ERoomRent manual testing project successfully validated critical user flows including property search, user registration, owner/broker portals, and booking enquiry. All identified defects were systematically tracked to ensure a high-quality product release.
✉ piyushb6263@gmail.com
👤 Piyush Bhagchandani